IMPLEMENTATION RUNBOOK

ACSA Evaluation Tool

Build, Data Migration, Security and Netlify Deployment Guide

Target stack: Next.js + Supabase + Netlify

| Document version | 1.0 |
| --- | --- |
| Prepared for | ACSA Evaluation Tool implementation and deployment agent |
| Date | 19 July 2026 |
| Deployment model | Managed Supabase backend with Netlify-hosted Next.js application |

AGENT DIRECTIVE Use this document as the authoritative implementation sequence. Do not redesign the workflow, scoring, roles or data boundaries without an approved change. Replace placeholders with real project values, keep secrets out of source control, and stop deployment if any production gate fails.

Primary objective

Deliver a working web application in which a country or solution provider signs in, evaluates one CRVS solution against the versioned ACSA requirements catalogue, attaches evidence, submits the evaluation, responds to ACSA evidence requests, and receives an ACSA-verified outcome.

This runbook prioritizes the fastest credible MVP while preserving a migration path to self-hosted infrastructure if data-sovereignty requirements later demand it.

# 1. How the deployment agent should use this runbook

Read Sections 2–6 before changing code. They define the product boundary and architecture.

Create the Supabase project and database through ordered migrations. Never create production tables manually in the dashboard without capturing the SQL migration.

Convert or build the frontend as standard Next.js, connect it to Supabase, and verify all role boundaries locally.

Deploy a preview to Netlify, complete the acceptance checklist, and obtain approval before promoting to production.

Record the final project IDs, URLs, migration version and commit SHA in the deployment record.

# 2. Product definition and non-negotiable scope

The tool evaluates the current capability of one CRVS solution—not planned future functionality—against ACSA functional and non-functional requirements. Several connected systems may be captured through individual questionnaire responses, but one assessment must never represent several CRVS products.

| Area | Required behavior |
| --- | --- |
| Respondents | Countries and solution providers. |
| Evaluation target | One named CRVS solution and version per assessment. |
| Connected systems | Recorded per requirement, such as National ID, health information system, payment gateway or SMS gateway. |
| Evidence | Private files or links attached to one or more requirement responses. |
| Submission | Respondent locks and submits a complete evaluation to ACSA. |
| Review | ACSA accepts, adjusts or returns individual answers and may request more evidence. |
| Outcome | Original respondent score and separate ACSA-verified score are preserved. |

## 2.1 Catalogue facts requiring resolution

DATA ISSUE The source workbook contains 208 requirement rows: 130 functional and 78 non-functional. Its summary sheet reports 207 total and 129 functional. The implementation must import all 208 rows unless ACSA supplies a corrected catalogue.

SCORING ISSUE The catalogue defines a maximum compliance score of 2, but some workbook analytics formulas use an unexplained multiplier of 3. The application shall calculate maximum scores using 2 unless ACSA formally approves another rule.

# 3. Roles and permission model

| Role | Scope | Key permissions |
| --- | --- | --- |
| Country assessment lead | Own country organization | Create solution and assessment; invite contributors; answer; upload evidence; submit; respond to requests. |
| Country contributor | Assigned organization/assessment | Answer assigned requirements and upload evidence; cannot submit or manage roles. |
| Provider assessment lead | Own provider organization | Same assessment permissions as country lead for provider products. |
| Provider contributor | Assigned organization/assessment | Same contributor boundary as country contributor. |
| ACSA reviewer | Assigned or all submitted assessments | Review responses and evidence; accept/adjust; request evidence; add review notes. |
| ACSA approver | ACSA organization | Approve, reject or return the verified evaluation. |
| ACSA administrator | System-wide | Manage organizations, users, catalogue versions, scoring rules, assignments and audit access. |

# 4. Recommended delivery architecture

| Component | Technology | Responsibility |
| --- | --- | --- |
| Web application | Next.js App Router | Responsive UI, server routes, session-aware pages and reports. |
| Hosting/CDN | Netlify | Git-triggered builds, preview deployments, production deployment and function logs. |
| Authentication | Supabase Auth | Email/password authentication, password reset and JWT sessions. |
| Database | Supabase PostgreSQL | Catalogue, assessments, responses, review workflow and audit records. |
| Authorization | PostgreSQL RLS | Organization and role-level isolation enforced at the data layer. |
| Evidence storage | Supabase Storage | Private evidence files with signed access. |
| Privileged operations | Next.js route handlers / Supabase RPC | Submission, evidence requests, approval, exports and notifications. |
| Email | Resend, SMTP or approved provider | Invitations, evidence requests, deadlines and decisions. |

IMPORTANT UPLOAD BOUNDARY Evidence files must upload directly from the authenticated browser to private Supabase Storage. Do not proxy large evidence through a Netlify Function; buffered function requests have a limited payload size.

# 5. Prerequisites and accounts

A GitHub, GitLab, Bitbucket or Azure DevOps repository accessible to the deployment team.

A Netlify account with permission to create a site and configure environment variables.

A Supabase organization and project in the approved region.

A verified sending domain or SMTP account for transactional email.

The source ACSA Excel workbook and a confirmed catalogue version label.

An approved production domain, for example evaluation.acsa.example.

Names of the initial ACSA administrator, reviewer and approver accounts.

A secure password manager or secret vault for production credentials.

# 6. Repository baseline

Use standard Next.js for the Netlify deployment. If starting from the existing Vinext prototype, preserve the app directory and components, but remove Cloudflare-specific build configuration.

Conversion commands

npm uninstall vinext @vinext/cloudflare @cloudflare/vite-plugin wrangler
npm install next@latest react@latest react-dom@latest
npm install @supabase/supabase-js @supabase/ssr zod
npm install -D typescript @types/node @types/react @types/react-dom eslint

Required package scripts

{
  "scripts": {
    "dev": "next dev",
    "build": "next build",
    "start": "next start",
    "lint": "next lint",
    "typecheck": "tsc --noEmit"
  }
}

Delete Cloudflare-only files after the standard Next.js build succeeds: vite.config.ts, wrangler.jsonc and generated Vinext output. Keep the old deployment branch until the Netlify cutover is accepted.

## 6.1 Recommended repository structure

app/
  (auth)/login/page.tsx
  (portal)/dashboard/page.tsx
  (portal)/assessments/[id]/page.tsx
  (portal)/assessments/[id]/requirements/[requirementId]/page.tsx
  (portal)/evidence/page.tsx
  (portal)/messages/page.tsx
  (review)/review/page.tsx
  (review)/review/[assessmentId]/page.tsx
  api/assessments/[id]/submit/route.ts
  api/reviews/[id]/request-evidence/route.ts
  api/reviews/[id]/approve/route.ts
components/
lib/supabase/client.ts
lib/supabase/server.ts
lib/auth/permissions.ts
lib/scoring.ts
lib/validation.ts
supabase/migrations/
scripts/import-catalogue.ts
tests/
netlify.toml
.env.example

# 7. Environment variables

Create .env.example with placeholders only. Store real values in local .env.local and in Netlify environment variables. Never commit service-role keys.

.env.example

NEXT_PUBLIC_APP_URL=http://localhost:3000
NEXT_PUBLIC_SUPABASE_URL=https://PROJECT_REF.supabase.co
NEXT_PUBLIC_SUPABASE_ANON_KEY=replace_me
SUPABASE_SERVICE_ROLE_KEY=server_only_replace_me
EMAIL_FROM=ACSA Evaluation <no-reply@example.org>
RESEND_API_KEY=server_only_replace_me
APP_ENV=development
CATALOGUE_VERSION=ACSA-2.0-2026-07

| Variable | Visibility | Purpose |
| --- | --- | --- |
| NEXT_PUBLIC_APP_URL | Browser/server | Canonical application URL used in links and redirects. |
| NEXT_PUBLIC_SUPABASE_URL | Browser/server | Supabase project URL. |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Browser/server | Public client key protected by RLS. |
| SUPABASE_SERVICE_ROLE_KEY | Server only | Privileged server operations. Never expose to browser bundles. |
| EMAIL_FROM | Server only | Verified sender identity. |
| RESEND_API_KEY | Server only | Transactional email credential; replace with SMTP variables if needed. |
| CATALOGUE_VERSION | Build/server | Default catalogue version for seed and display. |

# 8. Database migration

Create one ordered migration for extensions, enums, tables and indexes. The following baseline is sufficient for the MVP and can be split into numbered migration files.

create extension if not exists pgcrypto;

create type organization_type as enum ('country','solution_provider','acsa');
create type member_role as enum (
  'assessment_lead','contributor','reviewer','approver','acsa_admin'
);
create type assessment_status as enum (
  'draft','ready','submitted','under_review','evidence_requested',
  'resubmitted','approved','rejected','withdrawn','archived'
);
create type compliance_level as enum (
  'fully_meets','meets_through_configuration',
  'customization_required','not_available'
);
create type operating_mode as enum ('online','offline','both');
create type priority_level as enum ('must','should','could');
create type review_outcome as enum ('accepted','adjusted','evidence_requested');
create type request_status as enum ('open','responded','under_review','resolved','reopened','overdue');

create table public.profiles (
  id uuid primary key references auth.users(id) on delete cascade,
  full_name text not null,
  email text not null,
  phone text,
  is_active boolean not null default true,
  created_at timestamptz not null default now(),
  updated_at timestamptz not null default now()
);

create table public.organizations (
  id uuid primary key default gen_random_uuid(),
  type organization_type not null,
  name text not null,
  country_code char(2),
  status text not null default 'active',
  created_at timestamptz not null default now()
);

create table public.organization_members (
  organization_id uuid not null references public.organizations(id) on delete cascade,
  user_id uuid not null references public.profiles(id) on delete cascade,
  role member_role not null,
  created_at timestamptz not null default now(),
  primary key (organization_id, user_id)
);

create table public.solutions (
  id uuid primary key default gen_random_uuid(),
  organization_id uuid not null references public.organizations(id),
  name text not null,
  version text,
  provider_name text,
  deployment_status text,
  hosting_model text,
  implementation_date date,
  supported_vital_events text[] not null default '{}',
  metadata jsonb not null default '{}',
  created_at timestamptz not null default now()
);

create table public.catalogues (
  id uuid primary key default gen_random_uuid(),
  version text not null unique,
  title text not null,
  status text not null default 'draft',
  published_at timestamptz,
  created_at timestamptz not null default now()
);

create table public.requirements (
  id uuid primary key default gen_random_uuid(),
  catalogue_id uuid not null references public.catalogues(id) on delete cascade,
  requirement_code text not null,
  requirement_type text not null check (requirement_type in ('Functional','Non-functional')),
  category text not null,
  name text not null,
  description text not null,
  priority priority_level not null,
  display_order integer not null,
  is_active boolean not null default true,
  unique (catalogue_id, requirement_code)
);

create table public.assessments (
  id uuid primary key default gen_random_uuid(),
  organization_id uuid not null references public.organizations(id),
  solution_id uuid not null references public.solutions(id),
  catalogue_id uuid not null references public.catalogues(id),
  title text not null,
  status assessment_status not null default 'draft',
  submitted_at timestamptz,
  approved_at timestamptz,
  created_by uuid not null references public.profiles(id),
  created_at timestamptz not null default now(),
  updated_at timestamptz not null default now()
);

create table public.assessment_responses (
  id uuid primary key default gen_random_uuid(),
  assessment_id uuid not null references public.assessments(id) on delete cascade,
  requirement_id uuid not null references public.requirements(id),
  compliance compliance_level,
  mode operating_mode,
  depends_on_other_system boolean,
  explanation text,
  assumptions text,
  marked_for_review boolean not null default false,
  verified_compliance compliance_level,
  review_outcome review_outcome,
  reviewer_note text,
  answered_by uuid references public.profiles(id),
  answered_at timestamptz,
  reviewed_by uuid references public.profiles(id),
  reviewed_at timestamptz,
  updated_at timestamptz not null default now(),
  unique (assessment_id, requirement_id)
);

create table public.connected_systems (
  id uuid primary key default gen_random_uuid(),
  assessment_id uuid not null references public.assessments(id) on delete cascade,
  name text not null,
  system_type text,
  owner text,
  integration_method text,
  outage_behavior text,
  unique (assessment_id, name)
);

create table public.response_dependencies (
  response_id uuid not null references public.assessment_responses(id) on delete cascade,
  connected_system_id uuid not null references public.connected_systems(id) on delete cascade,
  description text,
  primary key (response_id, connected_system_id)
);

create table public.evidence_files (
  id uuid primary key default gen_random_uuid(),
  assessment_id uuid not null references public.assessments(id) on delete cascade,
  organization_id uuid not null references public.organizations(id),
  storage_path text not null unique,
  original_name text not null,
  mime_type text not null,
  size_bytes bigint not null,
  description text,
  confidentiality text not null default 'assessment_team',
  uploaded_by uuid not null references public.profiles(id),
  created_at timestamptz not null default now()
);

create table public.evidence_links (
  evidence_id uuid not null references public.evidence_files(id) on delete cascade,
  response_id uuid not null references public.assessment_responses(id) on delete cascade,
  primary key (evidence_id, response_id)
);

create table public.review_assignments (
  id uuid primary key default gen_random_uuid(),
  assessment_id uuid not null references public.assessments(id) on delete cascade,
  reviewer_id uuid not null references public.profiles(id),
  assigned_by uuid not null references public.profiles(id),
  assigned_at timestamptz not null default now(),
  completed_at timestamptz,
  unique (assessment_id, reviewer_id)
);

create table public.evidence_requests (
  id uuid primary key default gen_random_uuid(),
  assessment_id uuid not null references public.assessments(id) on delete cascade,
  response_id uuid references public.assessment_responses(id),
  requested_by uuid not null references public.profiles(id),
  title text not null,
  request_text text not null,
  expected_evidence text,
  due_at timestamptz,
  status request_status not null default 'open',
  respondent_message text,
  responded_at timestamptz,
  resolved_at timestamptz,
  created_at timestamptz not null default now()
);

create table public.comments (
  id uuid primary key default gen_random_uuid(),
  assessment_id uuid not null references public.assessments(id) on delete cascade,
  response_id uuid references public.assessment_responses(id),
  evidence_request_id uuid references public.evidence_requests(id),
  author_id uuid not null references public.profiles(id),
  visibility text not null check (visibility in ('respondent','acsa_internal')),
  body text not null,
  created_at timestamptz not null default now()
);

create table public.approvals (
  id uuid primary key default gen_random_uuid(),
  assessment_id uuid not null unique references public.assessments(id) on delete cascade,
  decision text not null check (decision in ('approved','rejected','returned')),
  decision_note text,
  decided_by uuid not null references public.profiles(id),
  decided_at timestamptz not null default now()
);

create table public.audit_logs (
  id bigint generated always as identity primary key,
  actor_id uuid references public.profiles(id),
  organization_id uuid references public.organizations(id),
  assessment_id uuid references public.assessments(id),
  action text not null,
  entity_type text not null,
  entity_id text,
  before_data jsonb,
  after_data jsonb,
  created_at timestamptz not null default now()
);

create index idx_requirements_catalogue_order on public.requirements(catalogue_id, display_order);
create index idx_assessments_org_status on public.assessments(organization_id, status);
create index idx_responses_assessment on public.assessment_responses(assessment_id);
create index idx_requests_assessment_status on public.evidence_requests(assessment_id, status);
create index idx_audit_assessment_time on public.audit_logs(assessment_id, created_at desc);

## 8.1 New-user profile trigger

create or replace function public.handle_new_user()
returns trigger language plpgsql security definer set search_path = public as $$
begin
  insert into public.profiles (id, full_name, email)
  values (new.id, coalesce(new.raw_user_meta_data->>'full_name','New user'), new.email);
  return new;
end; $$;

create trigger on_auth_user_created
after insert on auth.users
for each row execute procedure public.handle_new_user();

# 9. Row-Level Security baseline

RLS is mandatory on all respondent, evidence and review tables. The service-role key may bypass RLS and therefore must be used only inside server-side code after explicit authorization checks.

create or replace function public.is_org_member(org_id uuid)
returns boolean language sql stable security definer set search_path = public as $$
  select exists (
    select 1 from organization_members m
    where m.organization_id = org_id and m.user_id = auth.uid()
  );
$$;

create or replace function public.has_acsa_role(allowed member_role[])
returns boolean language sql stable security definer set search_path = public as $$
  select exists (
    select 1 from organization_members m
    join organizations o on o.id = m.organization_id
    where m.user_id = auth.uid() and o.type = 'acsa' and m.role = any(allowed)
  );
$$;

alter table organizations enable row level security;
alter table organization_members enable row level security;
alter table solutions enable row level security;
alter table catalogues enable row level security;
alter table requirements enable row level security;
alter table assessments enable row level security;
alter table assessment_responses enable row level security;
alter table connected_systems enable row level security;
alter table response_dependencies enable row level security;
alter table evidence_files enable row level security;
alter table evidence_links enable row level security;
alter table review_assignments enable row level security;
alter table evidence_requests enable row level security;
alter table comments enable row level security;
alter table approvals enable row level security;
alter table audit_logs enable row level security;

create policy organizations_read on organizations for select to authenticated
using (is_org_member(id) or has_acsa_role(array['reviewer','approver','acsa_admin']::member_role[]));

create policy catalogue_read on catalogues for select to authenticated using (status = 'published');
create policy requirements_read on requirements for select to authenticated using (is_active = true);

create policy assessments_read on assessments for select to authenticated
using (is_org_member(organization_id) or has_acsa_role(array['reviewer','approver','acsa_admin']::member_role[]));

create policy assessments_create on assessments for insert to authenticated
with check (is_org_member(organization_id));

create policy assessments_edit_draft on assessments for update to authenticated
using (is_org_member(organization_id) and status in ('draft','ready','evidence_requested'))
with check (is_org_member(organization_id));

create policy responses_read on assessment_responses for select to authenticated
using (exists (
  select 1 from assessments a where a.id = assessment_id
  and (is_org_member(a.organization_id) or has_acsa_role(array['reviewer','approver','acsa_admin']::member_role[]))
));

create policy responses_edit_respondent on assessment_responses for all to authenticated
using (exists (
  select 1 from assessments a where a.id = assessment_id
  and is_org_member(a.organization_id)
  and a.status in ('draft','ready','evidence_requested')
))
with check (exists (
  select 1 from assessments a where a.id = assessment_id
  and is_org_member(a.organization_id)
  and a.status in ('draft','ready','evidence_requested')
));

create policy responses_review on assessment_responses for update to authenticated
using (has_acsa_role(array['reviewer','approver','acsa_admin']::member_role[]));

RLS COMPLETION GATE The deployment agent must add equivalent policies for dependencies, evidence metadata, review assignments, requests, comments, approvals and audit logs. Test every policy with respondent, reviewer and unauthorized accounts before production.

# 10. Private evidence storage

Create a private bucket named assessment-evidence.

Use the path convention organization-id/assessment-id/random-uuid-original-name.

Allow respondent members to upload only while the assessment is editable.

Allow ACSA reviewers to read evidence for assessments they may review.

Use signed URLs for previews and downloads; never make the bucket public.

Record every upload in evidence_files and every relationship in evidence_links.

-- Create the private bucket in a migration or controlled bootstrap step.
insert into storage.buckets (id, name, public, file_size_limit)
values ('assessment-evidence', 'assessment-evidence', false, 26214400)
on conflict (id) do nothing;

-- Example upload policy. Complete reviewer/download policies before production.
create policy evidence_upload_by_org_member
on storage.objects for insert to authenticated
with check (
  bucket_id = 'assessment-evidence'
  and public.is_org_member(((storage.foldername(name))[1])::uuid)
);

Apply an allowlist for PDF, PNG, JPEG, DOCX, XLSX and approved video formats. Sanitize filenames, calculate file hashes, and integrate malware scanning before accepting production evidence.

# 11. Catalogue import

Convert the Excel catalogue into a UTF-8 CSV or JSON seed with one row per requirement. The importer must reject duplicate requirement codes, missing priorities and unsupported types.

| Workbook column | Database field | Transformation |
| --- | --- | --- |
| ID | requirement_code | Trim; preserve exact ACSA code. |
| Requirement Type | requirement_type | Only Functional or Non-functional. |
| Category | category | Trim and preserve official label. |
| Requirement Name | name | Trim. |
| Description | description | Preserve full requirement text. |
| Priority | priority | Map Must→must, Should→should, Could→could. |
| Row order | display_order | Sequential order 1–208. |

IMPORT RECONCILIATION After import, assert total = 208, functional = 130, non-functional = 78, duplicate codes = 0 and missing required fields = 0. Fail the deployment if any assertion fails.

# 12. Scoring implementation

| Compliance level | Score |
| --- | --- |
| Fully Meets | 2 |
| Meets through Configuration | 2 |
| Customization Required | 1 |
| Not Available | 0 |

| Priority | Weight |
| --- | --- |
| Must | 2.0 |
| Should | 1.5 |
| Could | 1.0 |

Reference calculation

export const complianceScore = {
  fully_meets: 2,
  meets_through_configuration: 2,
  customization_required: 1,
  not_available: 0,
} as const;

export const priorityWeight = { must: 2, should: 1.5, could: 1 } as const;

weightedScore = complianceScore[response] * priorityWeight[priority];
maxWeightedScore = 2 * priorityWeight[priority];
achievementPercent = totalWeightedScore / totalMaxWeightedScore * 100;

Calculate submitted scores from respondent compliance values.

Calculate verified scores only from ACSA-verified values or explicitly label unreviewed items.

Provide totals for overall, functional, non-functional, category, priority and operating mode.

Preserve response rate separately from achievement percentage.

Never use the workbook multiplier of 3 unless ACSA publishes a revised taxonomy.

# 13. Assessment workflow and state transitions

| Current status | Action | Next status | Authorized role |
| --- | --- | --- | --- |
| draft | Complete required responses | ready | Assessment lead |
| ready | Submit | submitted | Assessment lead |
| submitted | Assign/open review | under_review | ACSA admin/reviewer |
| under_review | Request evidence | evidence_requested | Reviewer |
| evidence_requested | Respond and resubmit | resubmitted | Assessment lead |
| resubmitted | Continue review | under_review | Reviewer |
| under_review | Approve | approved | Approver |
| under_review | Reject | rejected | Approver |

TRANSITION RULE Do not let the browser update assessment.status directly. Implement state transitions as transactional server operations that validate role, current state, completeness and unresolved evidence requests, then write an audit record.

# 14. Required frontend routes and behavior

| Route | Purpose | Critical behavior |
| --- | --- | --- |
| /login | Authentication | Country, provider and ACSA users use the same secure login. |
| /dashboard | Respondent overview | Assessment progress, evidence coverage, open requests and next action. |
| /assessments/new | Setup | Organization, one CRVS solution, catalogue version and team. |
| /assessments/[id] | Assessment summary | Category progress, unanswered count and submission validation. |
| /assessments/[id]/requirements/[rid] | Questionnaire | Prominent question, X of Y progress, autosave, evidence and connected systems. |
| /evidence | Evidence library | Private files reusable across responses in the same assessment. |
| /messages | Evidence requests | Conversation, due dates, attachments and resolution status. |
| /review | ACSA queue | Filter, assign and open submitted assessments. |
| /review/[id] | Review workspace | Compare claim/evidence, accept, adjust or request evidence. |
| /admin/catalogues | Catalogue administration | Import, validate, version and publish requirements. |

## 14.1 Questionnaire usability requirements

Persistent overall progress in the top bar and category-level progress in navigation.

Large, high-contrast requirement panel showing requirement code, priority, type and full text.

Autosave with visible Saved, Saving and Failed states.

Previous and next question controls with keyboard accessibility.

Filters for unanswered, flagged and evidence-missing requirements.

Resume from the last incomplete requirement.

Minimum readable body size of 16 px and WCAG 2.1 AA color contrast.

No submission until validation identifies and links every incomplete field.

# 15. Server operations

| Operation | Validation and transaction |
| --- | --- |
| submit_assessment | Caller is assessment lead; status is ready; all 208 active requirements answered; required evidence rules pass; set submitted_at; audit; notify ACSA. |
| request_evidence | Caller is reviewer; assessment under review; create request; mark response outcome; update assessment status; audit; notify respondent. |
| respond_to_request | Caller belongs to respondent organization; request open; save response and evidence; mark responded; audit; notify reviewer. |
| review_response | Caller is reviewer; accept or adjust; preserve original answer; record reviewer and timestamp; audit. |
| approve_assessment | Caller is approver; all responses reviewed; no unresolved request; create approval; lock assessment; audit; notify respondent. |
| generate_report | Authorized caller; render submitted and verified values, evidence references, gaps and review notes. |

# 16. Authentication and session implementation

Use @supabase/ssr for browser and server clients.

Add middleware to refresh sessions and protect portal routes.

Never trust a role supplied by the browser; query organization_members or use a signed server-side claim.

Redirect inactive users and users without an organization assignment to an access-pending page.

Require reauthentication or a recent session for approval and administrative actions.

// lib/supabase/client.ts
import { createBrowserClient } from '@supabase/ssr';

export function createClient() {
  return createBrowserClient(
    process.env.NEXT_PUBLIC_SUPABASE_URL!,
    process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!
  );
}

# 17. Notifications

Send both in-application and email notifications for invitations, submission, reviewer assignment, evidence request, response, approaching deadline and decision. Email failure must not roll back the underlying workflow transaction; queue or retry delivery separately.

| Event | Recipients | Required content |
| --- | --- | --- |
| Assessment submitted | ACSA review administrators | Organization, solution, submission time and review link. |
| Evidence requested | Assessment lead and assigned contributors | Request, related requirement, due date and secure link. |
| Evidence response | Assigned reviewer | Respondent, request and review link. |
| Approved/rejected | Assessment lead | Decision, date, note and report link. |

# 18. Reports

Executive assessment summary.

Full requirement-by-requirement response report.

Submitted versus ACSA-verified score report.

Functional and non-functional score breakdown.

Gap and customization-needs report.

Connected-system dependency report.

Evidence register and evidence-request history.

Audit report for authorized administrators.

Generate PDF on the server. Generate Excel from database values and preserve requirement codes and numeric score types. Store generated reports temporarily or version them if they are official approval artifacts.

# 19. Local development procedure

Developer bootstrap

git clone <repository-url>
cd <repository-directory>
cp .env.example .env.local
npm ci
npm run typecheck
npm run build
npm run dev

Create a separate Supabase development project or use the Supabase local CLI stack.

Apply all migrations in order.

Create seed organizations and users for country, provider, reviewer, approver and administrator roles.

Import the catalogue and run reconciliation assertions.

Exercise the complete workflow before connecting Netlify.

# 20. Netlify configuration

netlify.toml baseline

[build]
  command = "npm run build"

[build.environment]
  NODE_VERSION = "22"
  NPM_FLAGS = "--include=dev"

[[headers]]
  for = "/*"
  [headers.values]
    X-Content-Type-Options = "nosniff"
    Referrer-Policy = "strict-origin-when-cross-origin"
    Permissions-Policy = "camera=(), microphone=(), geolocation=()"
    X-Frame-Options = "DENY"

Confirm the current Netlify Next.js adapter supports the selected Next.js version. Use the latest patched stable framework versions and commit the lockfile.

# 21. Netlify deployment procedure

Push the verified source to the approved Git repository.

In Netlify, create a new project from the repository and select the production branch.

Allow Netlify to detect Next.js. Set build command to npm run build; do not set a static publish directory for an SSR application unless Netlify requests it.

Add production environment variables through Netlify project settings. Mark secrets as sensitive where supported.

Set NEXT_PUBLIC_APP_URL to the initial Netlify URL and update it after the custom domain is active.

Deploy a preview first. Review build logs and function logs.

Configure the custom domain and HTTPS.

Add the production URL to Supabase Auth Site URL and allowed redirect URLs.

Run the production verification checklist in Section 26.

Only then promote the verified commit to production.

# 22. Supabase production configuration

Select an approved region and document data residency.

Set the application Site URL and exact allowed redirect URLs.

Configure SMTP for production password reset and invitation emails.

Disable open public registration if accounts must be invited or approved.

Enable database backups and test a restore procedure.

Review database, storage and auth logs.

Rotate service-role keys after staff changes or suspected exposure.

Use separate development, staging and production projects.

# 23. CI/CD gates

Required pipeline commands

npm ci
npm run typecheck
npm run lint
npm test
npm run build

| Gate | Failure condition |
| --- | --- |
| Catalogue validation | Count, type totals, duplicate codes or mandatory fields differ from approved catalogue. |
| Database migration | Migration cannot apply cleanly to an empty database and staging clone. |
| RLS tests | Any user can access another organization or unauthorized review data. |
| Build | Type checking, tests or Next.js production build fails. |
| Accessibility | Critical keyboard, focus, contrast or label failures. |
| Workflow tests | Submit, request, respond or approve transition violates status rules. |
| Security scan | Committed secret or high-severity dependency issue remains unresolved. |

# 24. Test accounts and end-to-end scenarios

| Scenario | Expected result |
| --- | --- |
| Country lead creates assessment | One CRVS solution and catalogue version are linked; 208 response slots are available. |
| Contributor autosaves answer | Refresh returns the saved compliance, mode, dependency, notes and evidence. |
| Unauthorized organization access | Request returns no data or 403; no identifiers leak. |
| Incomplete submission | Submission blocked with links to every incomplete requirement. |
| Complete submission | Assessment locks and enters submitted/under-review workflow. |
| Reviewer adjusts answer | Original answer remains; verified value, reviewer and time are recorded. |
| Evidence request | Respondent receives request, due date and editable returned item. |
| Respondent response | New evidence is private, linked and visible to the reviewer. |
| Approval | No unresolved request; final score is frozen; report becomes available. |
| Session expiration | User is redirected safely without losing already-autosaved responses. |

# 25. Security hardening checklist

RLS enabled and tested on every exposed public table.

Service-role key never referenced by client-side code or NEXT_PUBLIC variables.

Evidence bucket private; downloads use short-lived signed URLs.

Allowed MIME types, filename sanitization, size limit and malware scanning enforced.

Submission and approval implemented as server-side transactions.

Audit records cover authentication-sensitive and workflow actions.

Security headers configured and verified.

Rate limits applied to login, invitation, upload signing and report generation.

Production logs avoid storing passwords, tokens or evidence contents.

Backups, restore test, incident contacts and credential rotation procedure documented.

# 26. Production verification checklist

☐ Production URL loads over HTTPS without redirects to staging.

☐ Login, logout and password reset complete successfully.

☐ Country, provider and ACSA roles reach only authorized routes.

☐ Catalogue displays 208 requirements and correct type totals.

☐ Question text and overall progress are prominent and readable.

☐ Autosave survives refresh and reconnect.

☐ Direct evidence upload succeeds for approved file types and rejects invalid files.

☐ Assessment lead can submit only a complete evaluation.

☐ Reviewer can accept, adjust and request evidence.

☐ Respondent can answer the request without reopening unrelated responses.

☐ Approver cannot approve with unresolved requests.

☐ Submitted and verified scores reconcile with independent calculations.

☐ PDF/Excel reports generate and contain correct requirement codes.

☐ Audit logs record all critical workflow operations.

☐ Netlify deploy and function logs show no recurring errors.

# 27. Rollback plan

Keep the prior production Netlify deploy available and record its deploy ID and Git commit.

Use backward-compatible database migrations whenever possible. Never drop or rewrite production data in the same release as feature code.

For a frontend failure, restore the last known-good Netlify deploy.

For a database failure, stop writes, assess the migration, and restore from the approved backup or apply a tested forward-fix migration.

For credential exposure, revoke and rotate the credential, update Netlify variables, redeploy, and audit access logs.

Document incident time, scope, corrective action and final verification.

# 28. Agent implementation sequence

| Phase | Agent output | Exit gate |
| --- | --- | --- |
| 1. Baseline | Standard Next.js repository, build scripts and environment template. | npm ci and production build succeed. |
| 2. Data | Migrations, RLS, storage and catalogue importer. | 208-row reconciliation and RLS tests pass. |
| 3. Respondent | Auth, organization, solution, questionnaire, autosave and evidence. | Respondent E2E scenario passes. |
| 4. Review | Queue, decisions, evidence requests, messages and approval. | Review E2E scenario passes. |
| 5. Analytics | Submitted/verified scores, dashboards and reports. | Independent score reconciliation passes. |
| 6. Deployment | Netlify preview, production variables, domain and verification. | All Section 26 checks pass. |
| 7. Handoff | Deployment record, admin guide and rollback reference. | Owner accepts production release. |

AGENT REPORTING RULE At the end of every phase, report files changed, migrations applied, tests run, known gaps and the exact next step. Do not report completion based only on a successful build.

# 29. Definition of done

☐ All approved requirements are stored in a versioned catalogue.

☐ Country and provider teams can complete and resume an evaluation.

☐ Question and progress indicators are immediately visible and readable.

☐ Evidence remains private and reusable within the assessment.

☐ Submission locks the assessment and creates an audit record.

☐ ACSA can review, adjust, request evidence and approve.

☐ Submitted and verified scores are separate and correct.

☐ RLS prevents cross-organization access.

☐ Preview and production deployments are reproducible from Git.

☐ Monitoring, backup and rollback procedures are documented and tested.

# 30. Deployment record template

| Field | Value to record at release |
| --- | --- |
| Repository | <URL> |
| Production branch | <branch> |
| Production commit SHA | <SHA> |
| Netlify project/site ID | <ID> |
| Production URL | <URL> |
| Supabase project reference | <reference> |
| Database migration version | <version> |
| Catalogue version/count | ACSA-2.0-2026-07 / 208 |
| Released by / date | <name> / <timestamp> |
| Rollback deploy ID | <ID> |

# 31. Troubleshooting quick reference

| Symptom | Likely cause | Action |
| --- | --- | --- |
| Netlify build fails | Version mismatch or missing variable | Run npm ci and npm run build locally; inspect adapter/build logs; confirm lockfile and Node version. |
| Login redirects repeatedly | Supabase Site URL/cookie middleware mismatch | Check allowed redirect URLs, app URL and server session refresh middleware. |
| Empty dashboard | RLS policy blocks valid membership | Query organization_members as the test user and inspect policy helper functions. |
| User sees another organization | Missing or incorrect RLS | Stop release immediately; add regression test and correct policy. |
| Evidence upload fails | Bucket policy/path/MIME/size issue | Inspect storage path, bucket policy and upload limits; ensure direct upload. |
| Progress count wrong | Responses counted outside active catalogue | Join assessment catalogue to active requirements and count unique answered requirement IDs. |
| Score differs from workbook | Workbook multiplier inconsistency | Use documented max compliance score of 2 and reconcile requirement by requirement. |
| Approval unavailable | Unreviewed responses or open evidence request | Show blocking items; resolve or review before approval. |

# 32. Authoritative technical references

Supabase documentation: https://supabase.com/docs

Supabase Auth: https://supabase.com/docs/guides/auth

Supabase Row-Level Security: https://supabase.com/docs/guides/database/postgres/row-level-security

Supabase Storage: https://supabase.com/docs/guides/storage

Supabase self-hosting: https://supabase.com/docs/guides/self-hosting

Netlify Next.js: https://docs.netlify.com/build/frameworks/framework-setup-guides/nextjs/overview/

Netlify continuous deployment: https://docs.netlify.com/deploy/create-deploys/

Netlify Functions limits: https://docs.netlify.com/build/functions/configuration/

# 33. Final instruction to the deployment agent

RELEASE RULE The application is ready to deploy only when the database migration is reproducible, RLS tests pass, the 208-requirement catalogue reconciles, the complete respondent-to-approval workflow passes, and the production verification checklist is signed off. A working homepage alone is not evidence of completion.